Team Name - Junction, this team is for SIH 2026

Selected PS : Al-Powered Automatic Block Planning to Maximize Asset Availability for Train Operations on Indian Railways

Problem Statement ID >> SIH26027

PS description - Background: Railway maintenance for fixed infrastructure of Engineering, Traction Distribution, and Signal & Telecommunication departments is currently planned independently. Each department requests maintenance blocks/disconnections via the BDMS system. This planning process is decentralized and manual. This often leads to inefficient block utilization, poor coordination, and suboptimal scheduling,which may reduce asset availability and impact train operations. Detailed Description: Maintenance data-such as defects and overdue tasksâ€”is maintained separately in systems like Track Management System (TMS), Signalling Maintenance & Management System (SMMS), and Traction Distribution Management System (TDMS). Meanwhile, the Control Office Application (COA) manages block corridor availability. Without integration and coordinated scheduling, maintenance blocks/disconnections are not optimally planned, resulting in asset downtime and reduced availability of fixed infrastructure for train operation.Your task is to develop an Automatic Block Planning system that integrates maintenance, defects and corridor data to generate optimized block schedules. The system should prioritize maintenance activities to minimize asset downtime and maximize the availability of critical infrastructure, ensuring uninterrupted train operations. Expected Solution: Participants should build an Al system that includes:

1. Integration of maintenance data (defects, overdue maintenance) from TMS, SMMS, and TDMS with corridor block and block availability as per the Train Time Table and the goods trains forecast from the Control Office.

2. Uses AI/ML algorithms to prioritize and schedule maintenance tasks based on criticality, urgency, and impact on asset availability.

3. Optimize block scheduling to maximize asset uptime by minimizing downtime and efficiently coordinating multi-department activities.

4. Provides block plans over multiple time horizons-weekly and monthlyâ€”to support both short-term and long-term maintenance.

The solution should transform current decentralized and manual block planning into a data-driven, coordinated process that maximizes asset availability, improves safety, and supports reliable train operations.

| Organization | Ministry of Railways |
| --- | --- |
| Department | Ministry of Railways |
| Category | Software |
| Theme | Transportation & Logistics |

Team Lead - Samyak Misal

Team Member 1 - Sai Dhapte

Team Member 2 - Suraj Kolpe

Team Member 3 - Vishv Chavan

Team Member 4 - Gauri Gandre

Team Member 5 - Sourabh Patil

Research / ideas / findings / Architecture

# 1. PROJECT — MASTER DEFINITION

## Proposed system name

For now, call the platform:

AI-Powered Railway Asset & Block Planning System

Your official SIH problem statement can remain:

AI-powered Automatic Block Planning to Maximize Asset Availability for Train Operations on Indian Railways

The product itself can have a shorter name later.

# 2. THE ACTUAL PROBLEM

The railway ecosystem does not have one simple pipeline where:

Asset fails → AI predicts it → maintenance happens.

The actual process is much more complicated.

There are multiple:

- railway assets

- departments

- inspection systems

- maintenance systems

- train movements

- block requests

- operational restrictions

- track alternatives

- safety constraints

- maintenance priorities

and these interact with each other.

The fundamental problem you discovered is:

Maintenance decisions are made using fragmented asset-condition information, while block decisions must simultaneously account for train operations and requests from multiple railway departments.

Therefore, the objective is not simply predicting failure.

It is:

Predict maintenance requirements early enough to plan the required block at the best possible time while minimizing disruption to train operations and maximizing asset availability.

# 3. YOUR FIELD-VISIT FINDINGS — COMPLETE STRUCTURE

I would preserve your findings in the following categories.

# A. ASSET MANAGEMENT FINDINGS

## A1. Asset information is important

The system needs asset information at a sufficiently precise location level.

One particularly important requirement identified was:

kilometer-wise asset information

So an asset should not simply be:

Track Section A

It should be identifiable more like:

Section: X

Track: UP

Location: KM 127/4

Asset: Turnout

This is extremely important because maintenance and block planning ultimately operate on physical railway sections.

## A2. Asset attributes

Potential asset attributes include:

- Asset ID

- Asset type

- Section

- Kilometer

- Track

- Rail type

- Rail weight/specification

- Sleeper type

- Installation/commissioning information

- Previous renewal

- Previous maintenance

- Current condition

- Applicable tolerance

- Inspection history

Your field research specifically surfaced:

- 52/60 kg rail categories

- sleeper information

- turnout/switch information

- asset tolerance

- previous maintenance/renewal

These should become part of your asset database.

# B. TRACK CONDITION FINDINGS

Track condition isn't measured using a single variable.

You identified multiple condition parameters.

## B1. Track geometry / condition

Relevant parameters include:

- Alignment

- Vertical deformation

- Lateral deformation

- Twist

- Sagging

- Versine/curvature

- Fitting condition

- Sleeper condition

- General wear and tear

This is important for your AI because:

Condition ≠ one number

It is a collection of measurements.

# C. INSPECTION SYSTEM FINDINGS

Different railway systems detect different problems.

You identified several inspection/monitoring mechanisms.

## C1. Manual inspection / patrol

Human inspection remains important.

It can identify:

- visible defects

- physical condition

- fittings

- sleeper problems

- other abnormalities

## C2. Track Recording Car — TRC

The Track Recording Car periodically records track-related parameters.

It can be associated with:

- alignment

- track geometry

- fittings/condition

- other measurable track irregularities

This means your AI could eventually consume time-series inspection data rather than just manually entered defect labels.

## C3. Oscillation Monitoring System

The field findings indicated that railway monitoring also looks at:

- vertical behaviour

- lateral behaviour

- twist

- oscillation-related characteristics

This is another potential source of condition data.

## C4. USFD

Ultrasonic flaw detection was identified as another inspection mechanism.

This is particularly relevant because it provides information about rail flaws, rather than just geometry.

Therefore:

TRC

↓

Track geometry

USFD

↓

Rail/flaw condition

Manual inspection

↓

Physical/visual condition

Sensors

↓

Specific asset/system condition

These shouldn't necessarily be treated as the same dataset.

# D. TRAFFIC / LOAD FINDINGS

One of the most useful findings was the importance of traffic/load.

The engineer discussed traffic/load in terms such as:

GMT / traffic handled by the asset

This gives you a potentially important deterioration feature.

Conceptually:

Asset age

+

Traffic/load

+

Historical condition

+

Previous maintenance

+

Current inspection readings

↓

Asset deterioration

You should therefore consider:

- annual traffic

- cumulative traffic

- GMT

- asset age

- maintenance history

as potential predictive features.

Important: use the exact railway engineering standards applicable to your selected asset when implementing thresholds. Don't hard-code an interview example as a universal rule.

# E. TOLERANCE FINDINGS

This is another major point.

Maintenance isn't necessarily triggered because:

"AI thinks this asset looks bad."

There are engineering tolerances.

Conceptually:

Measured value

↓

Applicable tolerance

↓

Within tolerance?

↓

YES → Continue monitoring

NO / approaching threshold

↓

Maintenance consideration

This means your system should combine:

### AI

with

### Engineering rules.

That is far stronger than an ML-only approach.

# F. MAINTENANCE FINDINGS

You identified that maintenance is dependent on the type and severity of the problem.

Maintenance information may include:

- Maintenance type

- Defect type

- Asset involved

- Location

- Required intervention

- Previous maintenance

- Replacement history

- Inspection history

- Maintenance frequency

- Expected duration

- Whether a block is required

# G. IMPORTANT FINDING — NOT EVERY MAINTENANCE REQUIRES A BLOCK

This is one of the most important findings from your visit.

You were specifically told that:

Not every failure/maintenance activity necessarily requires a block.

Therefore, your system should NOT implement:

Maintenance required

↓

Block required

Instead:

Maintenance required

↓

Determine intervention

↓

Block required?

/          \

NO           YES

↓             ↓

Schedule      Block planner

normally

This distinction makes your system significantly more realistic.

# H. MAINTENANCE DURATION FINDING

Maintenance duration is not fixed.

It depends on:

- what failed

- type of maintenance

- severity

- accessibility

- complexity of work

- equipment/workforce requirements

- location

- operational conditions

Therefore:

Maintenance duration should be treated as an estimated variable, not a fixed value for every defect.

For the MVP, you can estimate it from:

Maintenance type

+

Asset type

+

Defect type

+

Historical/synthetic duration

Later, this can become a regression model.

# I. OHE FINDINGS

The OHE interview adds an entirely separate asset family.

OHE-related information can include:

- OHE equipment

- faults

- fault location

- electrical isolation

- power block

- repair

- restoration

- train impact

A simplified OHE incident flow is:

Fault detected

↓

Location identified

↓

Affected section isolated

↓

Power/block arrangement

↓

Maintenance

↓

Restoration

↓

Train operations resume

This is particularly useful because OHE failures demonstrate why asset maintenance and train operations cannot be treated independently.

# J. OHE DATA SYSTEM FINDING

Your research identified TDMS as a system associated with OHE information/records.

That gives you an important architectural insight:

Railway data is distributed across departmental systems.

# K. SCADA FINDING

SCADA can provide operational/fault information for relevant systems.

Conceptually:

SCADA

↓

Real-time/system condition

↓

Fault/event

↓

Location

↓

Maintenance/operational action

Therefore SCADA is potentially one of your real-time event streams.

# L. TRACK MANAGEMENT SYSTEM FINDING

Track Management has its own information/system.

It can contain information related to:

- asset details

- location

- inspections

- maintenance

- condition

- historical records

This means:

Track Management System

↓

Track asset intelligence

# M. DATA FRAGMENTATION — MAJOR SYSTEM FINDING

This is probably one of the most important conclusions from your field visit.

You do not have one single database.

You potentially have:

┌───────────────────────┐

│ Track Management      │

│ System                │

└──────────┬────────────┘

│

│

┌──────────▼────────────┐

│ SCADA                 │

└──────────┬────────────┘

│

│

┌──────────▼────────────┐

│ TDMS                  │

└──────────┬────────────┘

│

│

┌──────────▼────────────┐

│ S&T / Signalling      │

│ systems               │

└──────────┬────────────┘

│

│

┌──────────▼────────────┐

│ Train timetable /     │

│ operational data      │

└───────────────────────┘

Your platform should therefore function as an integration layer.

# N. DEPARTMENTAL BLOCK FINDINGS

Different departments may request blocks.

The major categories you identified include:

### Engineering / Track

Examples:

- Track maintenance

- Track renewal

- turnout work

- sleeper/rail work

- other engineering interventions

### OHE

Examples:

- OHE maintenance

- electrical isolation

- fault repair

### S&T

Examples:

- signalling

- telecom

- signalling equipment maintenance

Potentially other departments can also be added later.

# O. BLOCK REQUEST FINDING

A block is not simply:

Block = Yes/No

A useful block request should contain:

Block ID

Department

Location

Start time

End time

Duration

Reason

Asset

Maintenance type

Priority

Safety requirements

Affected track

Affected trains

Alternative route/track

Status

# P. MULTIPLE DEPARTMENTS CAN NEED BLOCKS

This creates the central scheduling problem.

Example:

02:00–04:00

Engineering → Track maintenance

OHE         → Power block

S&T         → Signalling work

The system needs to determine:

- Can they happen together?

- Do they conflict?

- Can they share the same block?

- Does one need priority?

- Can one be moved?

- Can work happen sequentially?

- Will trains be affected?

This is exactly where your teammate's block-planning research becomes important.

# Q. PRIORITY FINDING — IMPORTANT UNCERTAINTY

Your field findings contained an important discrepancy.

One discussion suggested:

Engineering may receive priority before S&T in certain situations.

Another operational discussion indicated:

Departments aren't necessarily given an inherent blanket preference and parallel coordination can occur.

Do not present either as an absolute railway-wide rule yet.

This needs validation from railway operating/control personnel.

Your system should therefore initially use:

Configurable priority rules

rather than:

Engineering always wins.

That is a much safer architecture.

# R. PARALLEL WORK FINDING

Another useful finding is that departments may be able to work in parallel depending on the situation.

Therefore your scheduling algorithm should not assume:

Block A

↓

Block B

↓

Block C

It should be able to evaluate:

Block A ──────────────

Block B ──────────────

Block C       ────────

when technically and operationally permissible.

This can dramatically reduce total possession time.

# S. TRAIN OPERATIONS FINDINGS

Train operations are affected by maintenance blocks.

Possible consequences include:

- Delay

- Rescheduling

- Rerouting

- Cancellation

- Holding

- Platform/track changes

- Reduced operational capacity

Therefore the scheduling system needs train information.

# T. ALTERNATIVE TRACK FINDING

You found that alternative tracks may sometimes be available.

This is extremely important.

Your scheduler should therefore ask:

"Does this block actually need to stop/impact the train?"

Instead of:

"Track occupied → train affected."

For example:

Track 1

████████ BLOCK ████████

Train

──────────────→

Alternative Track 2

──────────────→

If Track 2 is operationally available, the impact may be substantially lower.

# U. RUSH / TRAFFIC FINDING

Maintenance planning needs to account for train traffic.

A maintenance window at:

03:00 AM

may have dramatically lower operational impact than:

08:30 AM

even if both windows are technically possible.

Therefore your scheduler should incorporate:

- Train density

- Time of day

- Train importance/type

- Scheduled movements

- operational constraints

# V. BLOCK DURATION FINDING

Different maintenance jobs need different block durations.

Therefore:

Block duration ≠ fixed

Instead:

Work type

+

Asset

+

Defect

+

Resources

+

Safety requirements

+

Historical/simulated duration

↓

Estimated block duration

# W. OPERATOR / CONTROL FINDING

The system cannot simply autonomously command railway infrastructure.

The realistic model is:

AI recommendation

↓

Controller / authorized railway user

↓

Approve / modify / reject

↓

Final block plan

This is a crucial design decision.

Your AI should be decision-support, not an uncontrolled autonomous railway controller.

# 4. THE CENTRAL INSIGHT

All of the above can be reduced to this:

ASSET

↓

CONDITION MONITORING

↓

MAINTENANCE PREDICTION

↓

DOES IT NEED INTERVENTION?

↓

DOES IT NEED BLOCK?

↓

BLOCK REQUIREMENTS

↓

┌───────────┼───────────┐

↓           ↓           ↓

TRAINS       OHE         S&T

↓           ↓           ↓

TIMETABLE    BLOCK       BLOCK

↓

CONFLICT ANALYSIS

↓

OPTIMIZATION ENGINE

↓

BEST MAINTENANCE WINDOW

↓

HUMAN APPROVAL

↓

BLOCK PLAN

↓

EXECUTION / LOG

↓

FEEDBACK TO AI

That is your project.

# 5. PROPOSED SYSTEM ARCHITECTURE

I would build it as 8 layers.

┌──────────────────────────────────────────────┐

│                 USERS                        │

│ Controller | Engineering | OHE | S&T | Admin│

└─────────────────────┬────────────────────────┘

↓

┌──────────────────────────────────────────────┐

│              WEB APPLICATION                 │

│ Dashboards | Asset Map | Block Planner       │

│ Alerts | Recommendations | Reports           │

└─────────────────────┬────────────────────────┘

↓

┌──────────────────────────────────────────────┐

│             APPLICATION API                  │

│ Authentication | RBAC | Workflow | Alerts    │

└─────────────────────┬────────────────────────┘

↓

┌──────────────────────────────────────────────┐

│          DECISION / AI ENGINE                │

│                                               │

│ Asset Health Model                            │

│ Maintenance Prediction                        │

│ Duration Estimation                            │

│ Conflict Detection                            │

│ Block Optimization                            │

│ Impact Prediction                             │

└─────────────────────┬────────────────────────┘

↓

┌──────────────────────────────────────────────┐

│           RULE / CONSTRAINT ENGINE            │

│                                               │

│ Safety constraints                            │

│ Asset tolerances                              │

│ Block requirements                            │

│ Department rules                              │

│ Track availability                            │

│ Operational constraints                       │

└─────────────────────┬────────────────────────┘

↓

┌──────────────────────────────────────────────┐

│              DATA FUSION LAYER               │

│                                               │

│ Asset DB | Inspection | SCADA | TDMS         │

│ Maintenance | Timetable | Blocks             │

└─────────────────────┬────────────────────────┘

↓

┌──────────────────────────────────────────────┐

│             DATA STORAGE                     │

│ PostgreSQL / TimescaleDB                     │

│ Redis / Object Storage                       │

└──────────────────────────────────────────────┘

# 6. DATA ARCHITECTURE

I would NOT make one giant table.

Use separate entities.

## 6.1 Asset table

assets

asset_id

asset_type

section_id

kilometer

track_id

rail_type

sleeper_type

installation_date

last_renewal_date

last_maintenance_date

status

criticality

## 6.2 Asset condition table

asset_conditions

condition_id

asset_id

timestamp

inspection_source

parameter

value

unit

threshold

severity

Example:

A001

TRC

alignment

X

mm

threshold

Warning

# 7. INSPECTION TABLE

inspections

inspection_id

asset_id

inspection_type

inspection_date

inspector/source

result

defect_type

severity

remarks

# 8. MAINTENANCE TABLE

maintenance_jobs

job_id

asset_id

department

maintenance_type

defect_type

priority

planned_date

actual_date

estimated_duration

actual_duration

block_required

status

# 9. BLOCK REQUEST TABLE

block_requests

block_id

department

asset_id

section

track

reason

priority

requested_start

requested_end

duration

block_type

power_isolation_required

safety_requirements

status

# 10. TRAIN TABLE

trains

train_id

train_number

train_type

route

priority

# 11. TRAIN MOVEMENT TABLE

train_movements

movement_id

train_id

section

track

scheduled_arrival

scheduled_departure

# 12. TRACK / NETWORK TABLE

This is critical.

network_sections

section_id

source

destination

track_id

direction

distance

capacity

electrified

alternative_track

This allows the scheduler to understand the railway as a graph.

# 13. BLOCK IMPACT TABLE

block_impacts

block_id

train_id

impact_type

delay_minutes

rerouting_possible

alternative_track

impact_score

# 14. AI ARCHITECTURE

Don't make one giant "AI model."

Use several smaller components.

## Model 1 — Asset Health Prediction

Input:

Age

Traffic/GMT

Previous maintenance

Historical condition

Inspection values

Defect history

Asset type

Output:

Health score

Probability of maintenance need

Time-to-maintenance estimate

Example:

Asset health: 71/100
Maintenance probability in next 30 days: 78%
Risk: HIGH

# 15. MODEL 2 — MAINTENANCE TYPE PREDICTION

Input:

Asset

Defect

Condition

History

Inspection

Output:

Maintenance required:

Track geometry correction

or

Rail replacement

or

Turnout maintenance

For the hackathon, this can initially be a classification model or even a rules + ML hybrid.

# 16. MODEL 3 — BLOCK REQUIREMENT

Output:

Block required:

YES

Block type:

Engineering possession

Estimated duration:

90 minutes

Again, this should primarily be based on engineering rules/work type, with AI helping where historical data exists.

# 17. MODEL 4 — DURATION ESTIMATION

Predict:

Estimated work duration

Features:

- Asset type

- Work type

- Defect severity

- Location

- Historical durations

- Resources

- Work complexity

Output:

Estimated:

90 min

Confidence:

82%

# 18. MODEL 5 — TRAIN IMPACT PREDICTION

Given a proposed block:

Block:

02:00–04:00

Section:

A–B

Calculate:

- Number of trains affected

- Expected delay

- Potential rerouting

- Critical trains affected

- Capacity reduction

- total disruption score

# 19. MODEL 6 — BLOCK OPTIMIZER

This is arguably the most important algorithm.

It receives:

Maintenance jobs

+

Train timetable

+

Existing blocks

+

Department requests

+

Network topology

+

Alternative tracks

+

Engineering rules

+

Safety constraints

Then generates:

Candidate windows

↓

Conflict checking

↓

Impact calculation

↓

Optimization

↓

Best window

# 20. OBJECTIVE FUNCTION

You can mathematically represent the optimization as:

Minimize:Minimize:

Total Operational Impact

+

Train Delay Cost

+

Block Duration Cost

+

Asset Risk

+

Rescheduling Cost

+

Conflict Penalty

while satisfying:

Safety constraints

Maintenance constraints

Track availability

Block requirements

Train movement constraints

Department constraints

Your output is therefore not just:

"2 AM is good."

It is:

"2 AM is the optimal feasible window according to the defined operational objective and constraints."

# 21. BLOCK OPTIMIZATION EXAMPLE

Suppose:

Maintenance:

Turnout repair

Duration:

90 minutes

Possible windows:

| Window | Trains affected | Delay | Conflict | Score |
| --- | --- | --- | --- | --- |
| 09:00–10:30 | 7 | High | Yes | Poor |
| 14:00–15:30 | 4 | Medium | No | Medium |
| 01:30–03:00 | 0 | Very Low | No | Best |

System recommendation:

Recommended block: 01:30–03:00

Reason:

- No major train conflict

- No departmental conflict

- Alternative routing unnecessary

- Required maintenance duration satisfied

- Low operational impact

# 22. MULTI-DEPARTMENT OPTIMIZATION

This is where your project becomes much more interesting.

Imagine:

Engineering:

01:00–03:00

OHE:

02:00–04:00

S&T:

01:30–02:30

Instead of treating them independently, the system can identify:

01:30–02:30

as a potential common window if the works are technically compatible and the required safety/isolation conditions are satisfied.

That can reduce:

3 separate possessions

into:

1 coordinated possession

This is a powerful demo.

But your system must never assume that simultaneous work is safe merely because the time windows overlap. Compatibility must be explicitly defined as a constraint.

# 23. THE WEBSITE — OVERALL STRUCTURE

I would NOT make the website look like a normal college project.

It should look like a railway operations control platform.

Think:

Mission Control + Asset Intelligence + Scheduling System

# 24. LOGIN

Initial screen:

┌────────────────────────────────────────────┐

│                                            │

│             RAILAI                         │

│     Railway Asset Intelligence             │

│                                            │

│     ┌────────────────────────────┐         │

│     │ Employee ID                │         │

│     └────────────────────────────┘         │

│                                            │

│     ┌────────────────────────────┐         │

│     │ Password                   │         │

│     └────────────────────────────┘         │

│                                            │

│              [ SIGN IN ]                   │

│                                            │

└────────────────────────────────────────────┘

For the hackathon demo you can have:

Demo login

with selectable roles.

# 25. USER ROLES

I recommend 6 roles.

## ROLE 1 — OPERATIONS CONTROLLER

### Main responsibility

The controller is the central decision-maker.

They should see:

- Current railway operations

- Train movements

- Active blocks

- Pending blocks

- Department requests

- Conflicts

- AI recommendations

- Network impact

- Emergency alerts

### Dashboard

OPERATIONS CONTROL

Active Blocks          06

Pending Requests       12

Conflicts              03

Affected Trains        08

AI Recommendations     05

# 26. CONTROLLER — MAIN MAP

Large railway map.

Show:

🟢 Normal

🟡 Maintenance planned

🟠 Warning

🔴 Blocked

🔵 Train movement

Click a section:

SECTION A–B

Current status:

OPERATIONAL

Upcoming:

Engineering Block

02:00–03:30

Trains affected:

0

Alternative:

Track 2

# 27. CONTROLLER — BLOCK PLANNER

This should be the star page.

### Timeline

00:00   01:00   02:00   03:00   04:00   05:00

TRAIN 1 ─────────────████────────────

TRAIN 2 ─────────────────████─────────

ENGINEERING       ██████████

OHE                    ███████

S&T                █████

AI WINDOW              █████████

Then:

AI Recommended Window

### 02:00–03:30

Impact score: 8/100

# 28. CONTROLLER — APPROVAL FLOW

AI says:

Recommended

Controller can:

### Approve

APPROVE BLOCK

### Modify

EDIT WINDOW

### Reject

REJECT

This human-in-the-loop design makes your product much more realistic.

# 29. ROLE 2 — TRACK / ENGINEERING MANAGER

Their dashboard should focus on:

- Track assets

- Asset health

- Inspection results

- Maintenance due

- Maintenance backlog

- Block requests

- Track condition

## Engineering dashboard

TRACK HEALTH

Healthy        842

Warning         61

Critical        12

Maintenance due this week:

17

Block required:

9

High-risk assets:

5

# 30. ENGINEERING — ASSET DETAIL

Click an asset.

Example:

TURNOUT PT-227-II

Location:

KM 127/4

Rail:

60 kg

Sleeper:

Concrete

Age:

X years

Traffic:

X GMT/year

Last inspection:

XX/XX/XXXX

Condition:

68 / 100

Trend:

↓ deteriorating

Then:

### AI Assessment

Maintenance probability:

82%

Risk:

HIGH

Recommended action:

Inspection / intervention

Block:

Likely required

Estimated duration:

90 min

# 31. ROLE 3 — OHE MANAGER

Their dashboard focuses on:

- OHE assets

- faults

- electrical isolation

- pending maintenance

- power blocks

- fault locations

- restoration

Dashboard:

OHE STATUS

Normal                  1,824

Warnings                   14

Active faults               3

Pending maintenance        21

Power blocks                 5

# 32. OHE FAULT PAGE

Example:

OHE FAULT #OHE-1042

Location:

Section A–B

Detected:

14:32

Severity:

HIGH

Affected:

Track 1

Isolation:

Required

Estimated repair:

60 min

Potential train impact:

4 trains

Then:

Find Optimal Block

# 33. ROLE 4 — S&T MANAGER

Dashboard:

- Signalling assets

- Telecom assets

- faults

- maintenance

- block requests

- conflicts

- pending approvals

Similar structure, but department-specific.

# 34. ROLE 5 — MAINTENANCE PLANNER

This role is extremely useful.

They see:

### Maintenance backlog

Critical

High

Medium

Low

### AI recommended work

Asset

Risk

Maintenance

Duration

Block

Recommended window

They can:

- accept maintenance recommendation

- create job

- request block

- modify duration

- submit for approval

# 35. ROLE 6 — ADMIN

Admin sees:

- Users

- Departments

- Asset categories

- Rules

- Thresholds

- Model configuration

- Data sources

- Audit logs

Admin should NOT have unrestricted ability to alter engineering safety rules without an audit trail.

# 36. HOME / COMMAND DASHBOARD

The controller's home page should look something like:

┌──────────────────────────────────────────────────┐

│ RAILAI                         30 AUG 2026 02:53 │

├──────────────────────────────────────────────────┤

│                                                  │

│ ASSETS       ALERTS       BLOCKS      TRAINS     │

│ 12,482       17           06          184        │

│                                                  │

├──────────────────────────────────────────────────┤

│                                                  │

│              LIVE NETWORK MAP                   │

│                                                  │

│        ────────●──────────────                  │

│             TRAIN 12901                        │

│                                                  │

│    ────────████████────────────                │

│             BLOCK                              │

│                                                  │

├──────────────────────────────────────────────────┤

│ AI PRIORITIES                                   │

│                                                  │

│ 🔴 3 critical assets                            │

│ 🟠 8 maintenance recommendations                │

│ 🟡 5 block conflicts                            │

└──────────────────────────────────────────────────┘

# 37. LEFT SIDEBAR

Keep it simple.

COMMAND CENTER

Dashboard

Live Network

Assets

Maintenance

Block Planner

Train Operations

Conflicts

AI Recommendations

Reports

────────────

Departments

Track

OHE

S&T

────────────

Administration

Users

Rules

Data Sources

Audit Logs

# 38. ASSET MAP

This could be one of the most visually impressive pages.

Map:

STATION A

│

│

───●────────────●────────────●────

KM 120        KM 125        KM 130

🔴

Asset

Filters:

Asset type

Department

Health

Location

Maintenance due

Block required

# 39. ASSET HEALTH PAGE

Cards:

Overall Network Health

██████████████░░ 86%

Then:

Track       89%

OHE         93%

S&T         91%

Turnouts    78%

# 40. CONDITION TREND

For an asset:

Condition

100 ┤████

90 ┤██████

80 ┤████████

70 ┤██████████

60 ┤████████████

└────────────────

Jan Feb Mar Apr May

The user sees:

Deteriorating

rather than simply a raw table.

# 41. MAINTENANCE CENTER

Tabs:

ALL

CRITICAL

DUE SOON

PLANNED

IN PROGRESS

COMPLETED

Each row:

Asset | Issue | Risk | Department | Block | Duration | Window | Status

# 42. AI RECOMMENDATIONS PAGE

This should clearly distinguish AI recommendation from official railway decision.

Example:

AI RECOMMENDATION #1042

Asset:

Turnout PT-227-II

Reason:

Condition approaching threshold

Maintenance:

Track geometry intervention

Estimated duration:

90 min

Block:

Required

Recommended window:

02:00–03:30

Train impact:

0

Conflict:

None

Confidence:

87%

[ REVIEW ]

[ ACCEPT ]

[ MODIFY ]

# 43. CONFLICT CENTER

This is another major feature.

Example:

⚠ BLOCK CONFLICT

SECTION:

A–B

Engineering:

02:00–04:00

OHE:

03:00–05:00

S&T:

02:30–03:30

Trains:

6 movements

AI Analysis:

Potential consolidation possible

Suggested:

02:30–03:30

Potential impact reduction:

42%

# 44. BLOCK PLANNER — BEST PAGE FOR THE DEMO

I'd make this the main hero feature.

### Step 1

Select:

Section

Date

Maintenance jobs

Departments

### Step 2

System loads:

Trains

Existing blocks

Maintenance requests

Alternative routes

### Step 3

AI calculates candidate windows.

### Step 4

Show timeline.

### Step 5

Recommend:

Optimal coordinated block

# 45. BLOCK PLANNER UI

BLOCK PLANNER

Section:

[ Pune – Lonavala ]

Date:

[ 30 Aug 2026 ]

Jobs:

☑ Track Maintenance

☑ OHE Maintenance

☐ S&T

[ GENERATE PLAN ]

Then:

CURRENT PLAN

Engineering ─────████████─────

OHE               ███████

S&T          █████

Trains:

████   ███   ██████   ███

AI:

Optimization complete

Recommended possession:

02:15 – 03:45

Duration:

90 min

Affected trains:

0

Department conflicts:

0

Operational impact:

LOW

# 46. "WHY THIS WINDOW?" BUTTON

This is important for explainable AI.

Click it:

WHY?

✓ Lowest train density

✓ No conflicting block

✓ Required maintenance duration available

✓ Alternative track available

✓ OHE isolation compatible

✓ Asset risk requires intervention

✓ Avoids peak movement period

This makes judges understand the AI.

# 47. REPORTING

Generate:

### Daily Operations Report

- Active blocks

- Delays

- Asset alerts

- Maintenance completed

- Pending blocks

### Maintenance Report

- Assets due

- High-risk assets

- Maintenance backlog

- Mean time between maintenance

### Block Efficiency Report

- Planned blocks

- Completed blocks

- Conflicts

- Delay caused

- AI recommendations

- accepted/rejected recommendations

# 48. AUDIT LOG

Extremely important for a railway system.

Every decision should record:

User

Action

Timestamp

Old value

New value

Reason

AI recommendation

Final decision

Example:

Controller Raj

Modified block

02:00–03:30 → 02:30–04:00

Reason:

Train rescheduling

# 49. THE DATA FLOW

Your entire backend can follow this:

DATA SOURCES

│

┌────────────┼────────────┐

↓            ↓            ↓

Track System    TDMS         SCADA

│            │            │

└────────────┼────────────┘

↓

DATA INGESTION

↓

DATA NORMALIZATION

↓

DATA FUSION

↓

┌──────────┴───────────┐

↓                      ↓

ASSET INTELLIGENCE      OPERATIONS

↓                      ↓

Condition prediction      Timetable

Maintenance prediction    Blocks

Duration estimation       Network

│                      │

└──────────┬───────────┘

↓

CONSTRAINT ENGINE

↓

OPTIMIZATION ENGINE

↓

AI RECOMMENDATION

↓

CONTROLLER

↓

APPROVE / MODIFY

↓

BLOCK PLAN

↓

EXECUTION

↓

ACTUAL RESULT

↓

FEEDBACK DATA

# 50. TECHNOLOGY STACK

For a hackathon, don't overcomplicate it.

## Frontend

I'd recommend:

React

TypeScript

Tailwind CSS

shadcn/ui

Recharts

Leaflet / Mapbox

## Backend

FastAPI

Python

Why?

Because your AI stack will also be Python.

## Database

PostgreSQL

Potentially:

PostGIS

for location/network data.

For time-series data:

TimescaleDB

could eventually be added.

But don't introduce it unless you need it.

# 51. AI STACK

For the MVP:

### Asset prediction

XGBoost

Random Forest

LightGBM

Don't immediately jump to deep learning.

You don't have enough real railway data to justify a complicated neural network.

# 52. OPTIMIZATION STACK

For block scheduling:

Google OR-Tools

is an excellent fit.

You can formulate:

- scheduling

- constraints

- conflicts

- resource allocation

- time windows

using constraint programming / optimization.

Your architecture then becomes:

ML

↓

Predict

↓

OR-Tools

↓

Optimize

This is much better than trying to make an LLM decide railway schedules.

# 53. WHERE LLM SHOULD BE USED

Use an LLM for:

- explaining recommendations

- summarizing incidents

- natural-language queries

- generating reports

- interpreting maintenance notes

Example:

User asks:

"Why did the system select 2:15 AM?"

LLM can convert the structured optimization result into:

"The 2:15–3:45 AM window was selected because it provides the required 90-minute possession while avoiding scheduled train movements and overlapping departmental blocks."

The LLM explains the decision.

It should not make the actual safety-critical scheduling decision.

# 54. THE "AI" SHOULD REALLY BE A HYBRID

Your strongest architecture is:

AI

+

ENGINEERING RULES

+

OPTIMIZATION

+

HUMAN APPROVAL

Not:

ChatGPT

↓

"Block at 2 AM"

The first architecture is much more credible.

# 55. DATA PROBLEM — HOW TO HANDLE IT

You already discovered that obtaining years of actual railway data is difficult.

Don't let that kill the project.

Use three data tiers.

### Tier 1 — Field-validated schema

Use what railway personnel told you.

This establishes:

These are the fields that actually matter.

### Tier 2 — Publicly available information

Use appropriate public railway information where legally/technically available.

Examples:

- timetable structures

- station/section information

- publicly available railway information

- network topology

### Tier 3 — Synthetic/simulated data

Generate:

- asset condition histories

- failures

- maintenance events

- block requests

- train movements

- delays

But label it:

Synthetic data generated using field-validated railway constraints.

Do not pretend synthetic data is real Indian Railways historical data.

# 56. SYNTHETIC DATA ENGINE

Build a small simulator.

For example:

Asset generator

↓

Condition deterioration

↓

Defect generation

↓

Maintenance requirement

↓

Block requirement

↓

Train timetable

↓

Conflict generation

You can create:

10,000 assets

50 sections

500 trains

2,000 maintenance events

1,000 block requests

for testing.

# 57. SIMULATION LOGIC

Example:

Asset age ↑

Traffic ↑

Condition ↓

Condition crosses warning threshold

↓

Maintenance probability ↑

Maintenance probability high

↓

Maintenance scheduled

Maintenance requires block

↓

Generate block request

Block request

↓

Check timetable

Train conflict

↓

Try alternate window

Still conflict

↓

Try alternative track

Still conflict

↓

Controller decision

Now you have a complete demonstrable system.

# 58. BACKTESTING

This is how you prove your project works.

Take:

100 simulated maintenance requests

Run:

### Baseline

Manual/simple scheduling:

First available maintenance window.

Then:

### AI scheduler

Optimized maintenance window.

Compare:

| Metric | Baseline | AI |
| --- | --- | --- |
| Train delays | 132 | 74 |
| Conflicts | 27 | 9 |
| Block utilization | 61% | 84% |
| Avg disruption | 18 min | 9 min |
| Coordinated blocks | 5 | 14 |

Those numbers are examples, not results.

Your actual demo should generate them from your simulator.

# 59. YOUR MOST IMPORTANT KPI

Don't make:

"AI accuracy"

your only KPI.

The actual system is about operational efficiency.

Track:

### 1. Train delay minutes

### 2. Number of affected trains

### 3. Block conflicts

### 4. Total possession duration

### 5. Maintenance completion

### 6. Asset availability

### 7. Coordinated multi-department blocks

### 8. Emergency maintenance events

### 9. Schedule adherence

### 10. AI recommendation acceptance

# 60. ASSET AVAILABILITY KPI

A useful conceptual metric:

Asset Availability=Available TimeTotal Time×100Asset\ Availability = \frac{Available\ Time}{Total\ Time} \times100

Your goal is to show:

Predictive + optimized maintenance

↓

less unexpected downtime

↓

better asset availability

# 61. WEBSITE NAVIGATION

I'd structure the application as:

/ login

/ dashboard

/ network

/live

/sections

/map

/ assets

/all

/health

/critical

/asset/:id

/ maintenance

/all

/recommended

/calendar

/jobs/:id

/ blocks

/requests

/planner

/active

/history

/ conflicts

/ trains

/live

/timetable

/impact

/ ai

/recommendations

/insights

/ reports

/ admin

/users

/rules

/data

/audit

# 62. ROLE-BASED ACCESS

| Feature | Controller | Track | OHE | S&T | Planner | Admin |
| --- | --- | --- | --- | --- | --- | --- |
| Network | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ |
| Assets | View | Edit | Edit | Edit | View | Manage |
| Maintenance | Approve | Create | Create | Create | Manage | View |
| Blocks | Approve | Request | Request | Request | Create | Manage |
| Train impact | Full | View | View | View | View | Full |
| AI recommendations | Full | Department | Department | Department | Full | Full |
| Rules | View | View | View | View | View | Edit |
| Users | ❌ | ❌ | ❌ | ❌ | ❌ | ✅ |
| Audit logs | Full | Department | Department | Department | Full | Full |

# 63. WHAT EACH USER SEES

## Controller

"What is happening to the railway right now?"

## Track Engineer

"Which assets need attention?"

## OHE Engineer

"Which OHE assets/faults need intervention and what block is required?"

## S&T Engineer

"Which signalling/telecom jobs require possession and when?"

## Maintenance Planner

"What should we maintain and when?"

## Admin

"Is the platform configured correctly and who changed what?"

# 64. THE PERFECT DEMO STORY

Don't demo:

"Here is our dashboard."

That's weak.

Tell a story.

## Scene 1 — Asset deterioration

Dashboard shows:

🔴 Turnout PT-227-II approaching maintenance threshold

AI:

Maintenance probability: 82%

## Scene 2 — Maintenance decision

System determines:

Maintenance required.

Estimated duration:

90 minutes.

Block:

Required.

## Scene 3 — Existing railway schedule

System sees:

09:00–10:30

7 train movements

14:00–15:30

4 train movements

02:00–03:30

0 conflicting movements

## Scene 4 — Another department

OHE also has a planned requirement:

02:30–03:30

System detects:

Potential coordination opportunity.

## Scene 5 — AI optimization

AI/optimizer evaluates:

Train impact

+

Department conflicts

+

Maintenance duration

+

Track availability

+

Operational constraints

and proposes:

02:30–04:00

if the combined work is technically compatible and all required constraints are satisfied.

## Scene 6 — Explainability

Click:

Why this window?

Show:

✓ Maintenance duration satisfied

✓ Lowest train density

✓ OHE work can be coordinated

✓ No conflicting block

✓ Alternative track available

✓ Asset risk addressed

## Scene 7 — Controller

Controller clicks:

APPROVE

## Scene 8 — Impact

Dashboard changes:

Before AI planning:

6 affected trains

After optimized planning:

1 affected train

Again, these should be simulator-generated results.

# 65. WHAT MAKES THIS DIFFERENT FROM A NORMAL PREDICTIVE MAINTENANCE PROJECT

This distinction should be in your pitch.

### Normal predictive maintenance:

Sensor

↓

Prediction

↓

Failure

### Your system:

Asset data

↓

Condition intelligence

↓

Maintenance prediction

↓

Block requirement

↓

Train timetable

↓

Other departmental requests

↓

Network constraints

↓

Optimization

↓

Best maintenance window

↓

Human approval

↓

Execution

That's much closer to the actual SIH problem.

# 66. WHAT SHOULD BE REAL VS SIMULATED

Be very clear.

### Real / field validated

- Asset categories

- Maintenance concepts

- Inspection methods

- Railway terminology

- Data fields

- Department interactions

- Block concepts

- Constraints discovered during interviews

### Public data

- Network/timetable information where available

- Public railway information

### Synthetic

- Historical condition trajectories

- Large asset dataset

- Historical block events

- Simulated failures

- Simulated maintenance durations

- Simulated train delays

This gives you an honest methodology.

# 67. WHAT NOT TO CLAIM

Avoid:

❌ "We trained our AI on 10 years of Indian Railways data."

unless you actually did.

Avoid:

❌ "Our model predicts railway failures with 95% accuracy."

unless you have legitimate validation.

Avoid:

❌ "AI automatically controls railway blocks."

Instead:

AI-assisted block planning with human authorization.

That's much more credible.

# 68. WHAT YOU SHOULD CLAIM

You can confidently position it as:

A hybrid AI and optimization platform that integrates railway asset condition, maintenance requirements, train operations and departmental block requests to recommend maintenance windows that minimize operational disruption while maintaining asset availability.

That's your strongest one-line description.

# 69. THE COMPLETE PRODUCT IN ONE DIAGRAM

┌─────────────────┐

│ RAILWAY ASSETS  │

└────────┬────────┘

↓

┌──────────────────────────┐

│ CONDITION INTELLIGENCE   │

│ TRC | USFD | SCADA | etc │

└────────────┬─────────────┘

↓

┌─────────────────────┐

│ ASSET HEALTH ENGINE │

└──────────┬──────────┘

↓

Maintenance Required?

/           \

NO             YES

↓               ↓

Monitor       Block Required?

/    \

NO      YES

↓        ↓

Schedule   Block Request

↓

┌──────────────────────┬─────────────┼─────────────┐

↓                      ↓             ↓             ↓

TRAIN DATA           ENGINEERING      OHE           S&T

│                    BLOCK          BLOCK         BLOCK

└──────────────────────┴─────────────┴─────────────┘

↓

CONFLICT ENGINE

↓

CONSTRAINT ENGINE

↓

OPTIMIZATION ENGINE

↓

BEST BLOCK WINDOW

↓

IMPACT PREDICTION

↓

HUMAN CONTROLLER

↓

APPROVE / MODIFY

↓

FINAL BLOCK PLAN

↓

EXECUTION DATA

↓

SYSTEM FEEDBACK

# 70. THE THREE CORE ENGINES

If your team is short on development time, focus on these three.

## Engine 1 — Asset Intelligence

What needs maintenance?

## Engine 2 — Block Intelligence

What blocks are required and where are the conflicts?

## Engine 3 — Optimization

When should the work happen to minimize disruption?

Everything else supports these three.

# 71. MVP VS FUTURE VERSION

## HACKATHON MVP

Build:

### Data

- Synthetic asset database

- Synthetic condition history

- Train timetable

- Block requests

### AI

- Asset health/risk

- Maintenance recommendation

- Duration estimation

### Optimization

- Block conflict detection

- Best-window selection

- Train impact calculation

### UI

- Controller dashboard

- Asset dashboard

- Maintenance dashboard

- Block planner

- Conflict page

- AI explanation

That is enough.

# 72. FUTURE VERSION

Eventually:

Live SCADA

↓

Live asset condition

↓

Digital railway network

↓

Real-time train movements

↓

Predictive maintenance

↓

Dynamic block optimization

↓

Continuous replanning

You could eventually move toward a:

Railway Digital Twin

where the digital system represents the current state of railway infrastructure and operations.

# 73. YOUR TEAM'S DEVELOPMENT ORDER

Don't build the website first.

Build in this order:

### Phase 1 — Data model

Define:

Assets

Conditions

Maintenance

Blocks

Trains

Sections

Departments

### Phase 2 — Synthetic data

Generate realistic relationships.

### Phase 3 — Asset intelligence

Build:

condition → risk → maintenance

### Phase 4 — Block engine

Build:

maintenance → block

### Phase 5 — Conflict engine

Build:

block + trains + other blocks

### Phase 6 — Optimization

Build:

candidate windows

↓

score

↓

best window

### Phase 7 — Dashboard

Only now build the frontend.

### Phase 8 — Demo scenario

Create one extremely polished railway scenario.

# 74. ONE THING I WOULD CHANGE FROM YOUR ORIGINAL IDEA

Don't call the entire thing:

"Predictive Maintenance System."

That undersells it.

Your architecture is closer to:

### Predictive Maintenance → Intelligent Block Planning → Operational Optimization

or:

### Asset Intelligence → Possession Planning → Train Operations Optimization

The block planner should be the bridge between maintenance and train operations.

# 75. FINAL PRODUCT POSITIONING

If a judge asks:

### "What does your system actually do?"

Your answer should be:

Our system continuously evaluates railway asset condition and maintenance requirements, determines which interventions require operational blocks, combines those requirements with train schedules and block requests from other departments, and uses constraint-based optimization to recommend the safest and least disruptive maintenance window. The final decision remains with the authorized railway controller.

If they ask:

### "Where is the AI?"

Say:

AI predicts asset maintenance requirements, risk and potentially work duration. An optimization engine then converts those predictions into an operationally feasible block plan.

If they ask:

### "Why not just use an optimization algorithm?"

Say:

Optimization needs to know what maintenance is going to be required. Predictive intelligence provides that forward-looking information, while optimization determines when the intervention should occur.

That distinction is very strong for your SIH presentation.

# 76. YOUR PROJECT IN ONE SENTENCE

Predict what railway assets will need, determine what possession they require, coordinate competing departmental work, and find the best maintenance window with minimum impact on train operations.

Tech Stack -

# 1. FINAL TECHNOLOGY STACK

## 1.1 Overall architecture

┌───────────────────────────────────────────────────────────────┐

│                        USERS / ROLES                          │

│ Controller | Track | OHE | S&T | Maintenance | Admin         │

└──────────────────────────────┬────────────────────────────────┘

│

▼

┌───────────────────────────────────────────────────────────────┐

│                    WEB APPLICATION                            │

│ React + TypeScript + Tailwind + shadcn/ui                    │

│ Maps + Charts + Timeline + Dashboards + RBAC                 │

└──────────────────────────────┬────────────────────────────────┘

│ REST / WebSocket

▼

┌───────────────────────────────────────────────────────────────┐

│                     BACKEND API                               │

│ Python + FastAPI                                              │

│ Authentication | RBAC | Workflow | Notifications | APIs      │

└──────────────┬──────────────────────┬─────────────────────────┘

│                      │

▼                      ▼

┌────────────────────────┐   ┌─────────────────────────────────┐

│    AI / ML ENGINE      │   │     OPTIMIZATION ENGINE         │

│                        │   │                                 │

│ Asset Health           │   │ Google OR-Tools CP-SAT          │

│ Maintenance Risk       │   │ Block Scheduling               │

│ Duration Estimation    │   │ Conflict Resolution            │

│ Impact Prediction      │   │ Multi-department Coordination   │

└────────────┬───────────┘   └────────────────┬────────────────┘

│                                │

└──────────────┬─────────────────┘

▼

┌───────────────────────────────────────────────────────────────┐

│                RULE / CONSTRAINT ENGINE                       │

│ Safety rules | Asset thresholds | Block requirements          │

│ Track availability | Department rules | Train constraints     │

└──────────────────────────────┬────────────────────────────────┘

▼

┌───────────────────────────────────────────────────────────────┐

│                     DATA FUSION LAYER                          │

│ Asset | Inspection | Maintenance | Train | Block | OHE | S&T │

└──────────────────────────────┬────────────────────────────────┘

▼

┌───────────────────────────────────────────────────────────────┐

│                       DATABASE                                │

│ PostgreSQL + PostGIS                                          │

│ Redis + Object Storage                                        │

└───────────────────────────────────────────────────────────────┘

# 2. FRONTEND STACK

## React + TypeScript

Primary frontend framework

Why:

- component-based UI

- ideal for dashboard-heavy applications

- strong ecosystem

- TypeScript gives type safety

- easy to create role-specific interfaces

React's official documentation describes it as a library for building interfaces from reusable components, and its official documentation provides dedicated TypeScript support. (React)

React Documentation

## Tailwind CSS

Use for:

- layout

- spacing

- responsive design

- dashboard styling

- status indicators

## shadcn/ui

Use for:

- buttons

- dialogs

- cards

- dropdowns

- tables

- tabs

- command menus

- alerts

This will let you build a professional control-room UI much faster.

## Recharts

Use for:

- asset health trends

- maintenance trends

- train delay graphs

- block utilization

- KPI charts

- model confidence

## Mapbox GL JS / MapLibre GL JS

Use for:

- railway network map

- section visualization

- asset locations

- block locations

- train locations

- geographic filtering

### My recommendation

For the hackathon:

MapLibre GL JS

because it avoids unnecessary dependence on a proprietary map provider.

## FullCalendar / custom timeline

Use for:

- maintenance calendar

- block calendar

- department scheduling

- train movements

For the main block planner, however, I'd build a custom horizontal timeline because it needs railway-specific visualization.

# 3. BACKEND STACK

## Python

Primary backend/AI language.

Why?

Because the same language can handle:

API

+

ML

+

optimization

+

simulation

+

data processing

# 4. FastAPI

Use:

FastAPI

for the backend API.

Responsibilities:

Authentication

Asset APIs

Maintenance APIs

Block APIs

Train APIs

AI APIs

Optimization APIs

Reports

Notifications

FastAPI provides an official Python web framework/tutorial and supports APIs, WebSockets, file uploads, testing and OpenAPI documentation. (FastAPI)

FastAPI Documentation

# 5. DATABASE

## PostgreSQL

Primary database.

Store:

- users

- departments

- assets

- inspections

- conditions

- maintenance jobs

- block requests

- trains

- train movements

- railway sections

- AI predictions

- optimization results

- audit logs

# 6. PostGIS

Use:

PostgreSQL + PostGIS

because your system is inherently geographic.

You need to answer questions such as:

Which assets are inside this blocked section?

Which trains are currently approaching this section?

Which alternative tracks are nearby?

Which maintenance jobs are geographically related?

PostGIS extends PostgreSQL with spatial storage, indexing and querying capabilities, making it suitable for keeping geographic railway data alongside ordinary relational data. (PostGIS)

PostGIS Documentation

# 7. Redis

Use Redis for:

- caching

- active sessions

- temporary scheduling results

- live dashboard state

- notification queues

- rate limiting

You don't need Redis for everything.

Use it only where low-latency state matters.

# 8. OBJECT STORAGE

Use:

MinIO / S3-compatible storage

for:

- inspection files

- CSV uploads

- reports

- generated PDFs

- model files

- historical datasets

For the hackathon, MinIO or simple local object storage is enough.

# 9. AI / MACHINE LEARNING STACK

## Python libraries

Pandas

NumPy

Scikit-learn

XGBoost

Joblib

SHAP

# 10. XGBoost

Use XGBoost for:

### Asset maintenance risk

Input:

Asset age

Traffic/GMT

Condition values

Previous maintenance

Inspection history

Asset type

Defect history

Output:

Maintenance probability

Risk score

XGBoost is a gradient-boosting library designed for efficient tree-based ML and supports features useful for this type of tabular prediction problem. (XGBoost Documentation)

XGBoost Documentation

# 11. Why XGBoost instead of deep learning?

Because your biggest problem isn't model complexity.

It's data availability.

You don't currently have millions of real railway observations.

So a tabular ML model is much more defensible than pretending you need a neural network.

# 12. SHAP

Use SHAP to explain predictions.

Example:

Maintenance Risk: 87%

Top contributing factors:

↑ Asset age

↑ Cumulative GMT

↑ Recent alignment deviation

↑ Previous defect history

↓ Recent maintenance

This is important for railway decision support because users should understand why the model generated a recommendation.

# 13. OPTIMIZATION ENGINE

## Google OR-Tools

This is one of the most important technologies in your entire project.

Use:

OR-Tools CP-SAT

for:

- block scheduling

- maintenance windows

- train conflict avoidance

- multi-department coordination

- alternative-track assignment

- time-window optimization

Google's OR-Tools is explicitly designed for combinatorial optimization, including scheduling and constraint programming. Its CP-SAT solver is particularly suitable for problems with many constraints and scheduling decisions. (Google for Developers)

Google OR-Tools

# 14. WHY OR-TOOLS IS PERFECT HERE

Your problem looks like:

Maintenance Job A

duration = 90 min

Maintenance Job B

duration = 60 min

OHE Job C

duration = 45 min

S&T Job D

duration = 30 min

subject to:

Can't overlap certain jobs

Must occur within allowed window

Train movement can't be blocked

Some work can happen in parallel

Some work requires isolation

Alternative track may be available

Certain work has priority

This is exactly the kind of constraint-based scheduling problem OR-Tools is designed for. Google also provides scheduling examples based on start/end times, precedence constraints and non-overlap constraints. (Google for Developers)

# 15. LLM LAYER

Use an LLM only as an explanation and interaction layer.

Possible use:

### Natural-language query

"Why was the 2:30 AM block selected?"

The system gathers structured results and generates:

"The 2:30–4:00 AM window was selected because it satisfies the required 90-minute maintenance duration, avoids scheduled train movements, and allows compatible OHE work to be coordinated."

The LLM should not independently decide:

"Block this railway at 2:30."

The optimization engine decides that.

# 16. DATA / SIMULATION STACK

For the hackathon:

Python

Pandas

NumPy

Faker

Scikit-learn

Build a railway simulator capable of generating:

Assets

Condition histories

Maintenance events

Train movements

Block requests

Conflicts

Delays

This lets you demonstrate the system even without confidential railway historical data.

# 17. DEVOPS STACK

## Docker

Containerize:

Frontend

Backend

Database

Redis

AI service

## GitHub

Use:

GitHub

GitHub Issues

GitHub Projects

GitHub Actions

## Deployment

For demo:

### Frontend

Vercel

### Backend

Render / Railway / AWS

### Database

Supabase / Neon / AWS RDS

### AI

Same backend initially.

Don't split into 15 microservices.

# 18. FINAL TECH STACK — SHORT VERSION

| Layer | Technology |
| --- | --- |
| Frontend | React + TypeScript |
| UI | Tailwind CSS + shadcn/ui |
| Charts | Recharts |
| Maps | MapLibre GL |
| Timeline | Custom React Timeline |
| Backend | Python + FastAPI |
| API | REST + WebSocket |
| Database | PostgreSQL |
| Spatial DB | PostGIS |
| Cache | Redis |
| ML | Scikit-learn + XGBoost |
| Explainability | SHAP |
| Optimization | Google OR-Tools CP-SAT |
| Data Processing | Pandas + NumPy |
| Simulation | Python |
| LLM | API-based LLM |
| File Storage | S3 / MinIO |
| Authentication | JWT + RBAC |
| Containers | Docker |
| Version Control | Git + GitHub |
| Deployment | Vercel + Render/AWS |
| Testing | Pytest + Playwright |
| API Documentation | OpenAPI/Swagger |

# 19. THE 6 KEY INNOVATIONS / UNIQUENESS

Don't use generic claims like "AI-powered" as innovation.

Your actual uniqueness is in how the components are connected.

## INNOVATION 1 — Predictive Maintenance → Automatic Block Planning

### Existing approach

Predict failure

↓

Notify engineer

### Your approach

Predict maintenance

↓

Determine block requirement

↓

Find operational window

↓

Optimize against train schedule

↓

Generate block plan

### Why it's innovative

The prediction doesn't end at an alert.

It becomes an actionable operational plan.

# INNOVATION 2 — Multi-Department Block Coordination

Instead of planning:

Engineering

↓

Engineering block

your system considers:

Engineering ─┐

OHE ─────────┤

S&T ─────────┤

Other jobs ──┘

↓

Joint conflict analysis

↓

Coordinated possession

If technically compatible, multiple maintenance activities can potentially be coordinated.

### Benefit

Reduce:

- repeated possessions

- duplicated downtime

- scheduling conflicts

- operational disruption

This is one of your strongest differentiators.

# INNOVATION 3 — Train-Aware Maintenance Scheduling

Most maintenance planning can be viewed from the maintenance side.

Your system asks:

"When can maintenance happen with the least effect on train operations?"

It combines:

Maintenance

+

Train timetable

+

Train density

+

Alternative tracks

+

Block requirements

Then chooses a feasible window.

# INNOVATION 4 — Hybrid AI + Engineering Rules + Optimization

Instead of blindly using ML:

ML

you use:

┌───────────────────┐

│ Railway Rules     │

└────────┬──────────┘

│

┌────────▼──────────┐

│ AI Prediction     │

└────────┬──────────┘

│

┌────────▼──────────┐

│ Constraint Engine │

└────────┬──────────┘

│

┌────────▼──────────┐

│ OR Optimization   │

└────────┬──────────┘

│

┌────────▼──────────┐

│ Human Approval    │

└───────────────────┘

This makes the architecture much more appropriate for safety-sensitive infrastructure.

# INNOVATION 5 — Asset Digital Twin / Railway Network View

Instead of showing assets as rows in a database, you represent them spatially:

Railway network

↓

Sections

↓

Assets

↓

Condition

↓

Maintenance

↓

Blocks

↓

Train movements

A controller can click a railway section and see:

What's there?

What's wrong?

What maintenance is coming?

What block will be needed?

Which trains will be affected?

That creates a network-level operational view.

PostGIS is particularly useful here because it supports storing and querying spatial objects alongside ordinary relational data. (PostGIS)

# INNOVATION 6 — Explainable Human-in-the-Loop AI

Your system doesn't say:

"AI has decided."

Instead:

AI recommends

↓

Explain why

↓

Show constraints

↓

Show expected impact

↓

Human approves/modifies

↓

Final plan

Example:

Recommended: 02:30–04:00

Why?

✓ Required 90-minute maintenance duration

✓ Lowest train density

✓ No conflicting S&T block

✓ OHE work can be coordinated

✓ Alternative track available

✓ Asset risk is high

This is much more credible than black-box automation.

# 20. PROCESS FLOW DIAGRAM

This should be your main system process diagram.

┌──────────────────────────┐

│      DATA SOURCES        │

│                          │

│ Asset Data               │

│ Inspection Data          │

│ Maintenance History      │

│ SCADA / OHE Data         │

│ Train Timetable          │

│ Existing Block Requests  │

└────────────┬─────────────┘

↓

┌──────────────────────────┐

│      DATA INGESTION      │

│                          │

│ Validate                 │

│ Clean                    │

│ Normalize                │

│ Timestamp                │

│ Geolocate                │

└────────────┬─────────────┘

↓

┌──────────────────────────┐

│       DATA FUSION        │

│                          │

│ Asset + Condition        │

│ Maintenance + Location   │

│ Trains + Blocks          │

└────────────┬─────────────┘

↓

┌──────────────────────────┐

│    ASSET INTELLIGENCE    │

│                          │

│ Health Score             │

│ Risk Prediction          │

│ Maintenance Prediction   │

└────────────┬─────────────┘

↓

Maintenance Needed?

/       \

NO         YES

↓           ↓

Monitor   Determine Work

↓

Block Required?

/          \

NO            YES

↓              ↓

Schedule       Create Block

Request

↓

┌───────────────┴──────────────┐

↓                              ↓

Train Timetable               Other Departments

↓                              ↓

└──────────────┬───────────────┘

↓

CONFLICT DETECTION

↓

CONSTRAINT ENGINE

↓

OR-TOOLS OPTIMIZER

↓

CANDIDATE WINDOWS

↓

IMPACT ANALYSIS

↓

BEST WINDOW FOUND

↓

AI EXPLANATION

↓

HUMAN CONTROLLER

/           \

APPROVE       MODIFY

↓             ↓

└──────┬──────┘

↓

FINAL BLOCK PLAN

↓

EXECUTION

↓

ACTUAL OUTCOME

↓

FEEDBACK / LOG

# 21. PROMPT TO GENERATE THE PROCESS-FLOW DIAGRAM

Use this in an image/diagram generator:

Create a professional enterprise system architecture/process flow diagram for an AI-powered railway predictive maintenance and automatic block planning platform for Indian Railways.

Title:

"AI-Powered Railway Asset & Automatic Block Planning — End-to-End Process"

Create a clean horizontal-to-vertical flowchart with six major stages:

1. DATA SOURCES

Show icons/labels for:

Asset Data, Track Inspection, TRC, USFD, SCADA/OHE, Maintenance History, Train Timetable, Existing Block Requests.

2. DATA INGESTION & FUSION

Show:

Validation → Cleaning → Normalization → Timestamping → Location Mapping → Unified Railway Data Layer.

3. AI ASSET INTELLIGENCE

Show:

Asset Health Score → Deterioration/Risk Prediction → Maintenance Requirement Prediction → Maintenance Type & Duration Estimation.

4. BLOCK DECISION

Show a decision diamond:

"Is Maintenance Required?"

NO → Continue Monitoring.

YES → "Is a Block Required?"

NO → Schedule Maintenance.

YES → Generate Block Request.

5. OPERATIONAL OPTIMIZATION

Show:

Train Timetable + Other Department Blocks + Track Availability + Alternative Routes + Safety Rules + Maintenance Duration

→ Conflict Detection

→ Constraint Engine

→ Google OR-Tools CP-SAT Optimization

→ Candidate Windows

→ Train Impact Analysis

→ Optimal Maintenance Block.

6. HUMAN-IN-THE-LOOP EXECUTION

Show:

AI Recommendation → Explainable Recommendation → Authorized Controller → Approve / Modify / Reject → Final Block Plan → Maintenance Execution → Actual Outcome → Feedback to System.

Use a professional railway control-room visual style.

Use dark navy, white, muted grey, railway signal red/amber/green accents.

Use clean rectangular nodes, decision diamonds, directional arrows and minimal icons.

Clearly distinguish AI/ML components, optimization components, railway operational data and human decision points.

Do not overcrowd the diagram.

Use consistent typography.

Make it suitable for a Smart India Hackathon technical presentation.

16:9 landscape format, high resolution, highly legible.

# 22. USE-CASE DIAGRAM

Your use-case diagram should have 6 actors.

┌─────────────────────────────┐

│       RAILWAY PLATFORM      │

│                             │

Controller ──────►│ View Network                │

│ Monitor Trains              │

│ Review Blocks               │

│ Approve Block Plan          │

│ Modify Recommendation       │

│                             │

Track Engineer ──►│ Manage Track Assets         │

│ View Asset Health           │

│ Create Maintenance Job      │

│ Request Block               │

│                             │

OHE Engineer ────►│ Manage OHE Assets            │

│ Report Fault                │

│ Request Power Block         │

│                             │

S&T Engineer ────►│ Manage S&T Assets            │

│ Create Maintenance Request  │

│ Request Block               │

│                             │

Maintenance ─────►│ Plan Maintenance             │

Planner           │ View AI Recommendations     │

│ Schedule Work               │

│                             │

Admin ───────────►│ Manage Users                 │

│ Configure Rules             │

│ Manage Data Sources         │

│ View Audit Logs             │

└─────────────────────────────┘

But the AI itself should also be represented as a system component, not necessarily as a human actor.

# 23. USE-CASE RELATIONSHIPS

### Controller

View Network

↓

Monitor Operations

↓

Review Block Conflicts

↓

View AI Recommendation

↓

Approve / Modify / Reject

### Engineering

Monitor Asset

↓

View Condition

↓

Maintenance Recommendation

↓

Create Job

↓

Request Block

### OHE

Monitor OHE

↓

Detect/Report Fault

↓

Determine Isolation

↓

Request Block

### S&T

Monitor Signalling/Telecom

↓

Maintenance

↓

Block Request

### Maintenance Planner

View Backlog

↓

Prioritize Jobs

↓

Review AI

↓

Schedule

### Admin

Users

Rules

Data

Audit

# 24. PROMPT FOR USE-CASE DIAGRAM

Create a professional UML-style use case diagram for an AI-powered railway asset predictive maintenance and automatic block planning system for Indian Railways.

System boundary:

"Railway Asset & Block Intelligence Platform"

Actors outside the system boundary:

1. Operations Controller

2. Track / Engineering Engineer

3. OHE Engineer

4. S&T Engineer

5. Maintenance Planner

6. System Administrator

Inside the system boundary, include these use cases:

Core Operations:

- View Railway Network

- Monitor Train Operations

- View Active Blocks

- Review Block Requests

- Detect Block Conflicts

- View Train Impact

Asset Management:

- Register / View Assets

- Monitor Asset Condition

- View Asset Health

- View Inspection History

AI:

- Predict Asset Risk

- Predict Maintenance Requirement

- Estimate Maintenance Duration

- Generate Maintenance Recommendation

- Explain AI Recommendation

Maintenance:

- Create Maintenance Job

- Prioritize Maintenance

- Schedule Maintenance

- Determine Block Requirement

Block Planning:

- Create Block Request

- Combine Compatible Department Work

- Generate Candidate Windows

- Optimize Block Schedule

- Evaluate Train Impact

- Recommend Optimal Block Window

Decision:

- Review Recommendation

- Approve Block

- Modify Block

- Reject Block

Administration:

- Manage Users

- Configure Rules

- Manage Data Sources

- View Audit Logs

Use UML actor icons and ellipse use cases.

Connect each actor only to relevant use cases.

Show <<include>> relationships where appropriate:

"Predict Asset Risk" includes "Monitor Asset Condition".

"Generate Maintenance Recommendation" includes "Predict Asset Risk".

"Optimize Block Schedule" includes "Detect Block Conflicts".

"Optimize Block Schedule" includes "Evaluate Train Impact".

"Approve Block" includes "Review Recommendation".

Use a professional enterprise technical style, dark navy and white with subtle railway signal red/amber/green accents. Make the diagram clean, spacious, technically accurate and suitable for a Smart India Hackathon presentation. 16:9 landscape.

# 25. IMPACT & BENEFITS DIAGRAM

Don't make this a generic:

"AI saves time."

Show the causal chain.

┌──────────────────────────┐

│ AI ASSET INTELLIGENCE    │

└────────────┬─────────────┘

↓

Earlier Maintenance

Identification

↓

┌──────────────────────────┐

│ SMART BLOCK PLANNING     │

└────────────┬─────────────┘

↓

Better Maintenance Windows

↓

┌──────────────────────────┐

│ MULTI-DEPARTMENT         │

│ COORDINATION             │

└────────────┬─────────────┘

↓

Fewer Block Conflicts

↓

┌──────────────────────────┐

│ TRAIN-AWARE OPTIMIZATION │

└────────────┬─────────────┘

↓

Lower Train Disruption

↓

┌───────────────┴──────────────┐

↓                              ↓

Better Asset                    Better Train

Availability                    Operations

↓                              ↓

Reduced Emergency             Reduced Delays

Maintenance

└───────────────┬──────────────┘

↓

┌──────────────────────────┐

│ MORE RELIABLE RAILWAY    │

│ OPERATIONS                │

└──────────────────────────┘

# 26. IMPACT CATEGORIES

## Operational

- Reduced train delays

- Fewer block conflicts

- Better possession utilization

- Better coordination between departments

- Better maintenance-window selection

## Asset

- Earlier detection of deterioration

- Reduced unexpected failures

- Improved maintenance planning

- Increased asset availability

- Better maintenance prioritization

## Passenger

Indirectly:

- Fewer disruptions

- More reliable schedules

- Reduced unexpected cancellations

- Improved service reliability

## Workforce

- Better maintenance planning

- Less manual coordination

- Better visibility

- Centralized information

- Decision support for controllers

## Management

- Network-wide visibility

- KPI tracking

- Historical analysis

- Auditability

- Data-driven planning

# 27. PROMPT FOR IMPACT/BENEFITS DIAGRAM

Create a professional impact and benefits infographic for an AI-powered railway asset predictive maintenance and automatic block planning platform for Indian Railways.

Title:

"Operational Impact & Benefits"

Create a left-to-right causal flow.

Stage 1:

"AI Asset Intelligence"

- Asset condition monitoring

- Risk prediction

- Maintenance prediction

Stage 2:

"Intelligent Maintenance Planning"

- Early intervention

- Maintenance prioritization

- Duration estimation

Stage 3:

"Automatic Block Optimization"

- Train timetable awareness

- Multi-department coordination

- Conflict detection

- Alternative track consideration

- Constraint-based scheduling

Stage 4:

"Immediate Operational Benefits"

- Fewer block conflicts

- Reduced possession duration

- Lower train impact

- Better maintenance coordination

- Reduced manual planning

Stage 5:

"Railway-Level Outcomes"

- Higher asset availability

- Reduced unplanned downtime

- Improved train punctuality

- Better infrastructure utilization

- More reliable railway operations

Use five large connected stages with arrows.

Use distinct visual icons for assets, maintenance, scheduling, trains and railway network.

Show the causal relationship clearly rather than using isolated benefit bubbles.

Use a professional railway control-room aesthetic with dark navy, white, grey and restrained red/amber/green signal colors.

Minimal text, highly readable labels.

Suitable for a Smart India Hackathon technical presentation.

16:9 landscape, high-resolution, polished enterprise infographic.

# 28. EVEN BETTER — IMPACT METRICS DIAGRAM

For your actual website/demo, show measurable KPIs:

┌────────────────────┐

│ ASSET AVAILABILITY │

│      ↑             │

└────────────────────┘

┌────────────────────┐

│ TRAIN DELAY        │

│      ↓             │

└────────────────────┘

┌────────────────────┐

│ BLOCK CONFLICTS    │

│      ↓             │

└────────────────────┘

┌────────────────────┐

│ POSSESSION TIME    │

│      ↓             │

└────────────────────┘

┌────────────────────┐

│ EMERGENCY WORK     │

│      ↓             │

└────────────────────┘

┌────────────────────┐

│ COORDINATED WORK   │

│      ↑             │

└────────────────────┘

Don't put fake percentages on this.

During your final demo, populate these using your simulator/backtest.

# 29. RESEARCH & REFERENCE RESOURCES

These are the resources I would actually keep in your project documentation.

## A. Indian Railways / RDSO — OHE, PSI & SCADA

The RDSO maintenance instruction is particularly relevant to your OHE/SCADA portion. It discusses OHE maintenance, reliability and SCADA in the context of railway operations. (RDSO)

RDSO — OHE, PSI & SCADA Maintenance Instruction

Use it for:

- OHE maintenance

- SCADA context

- maintenance/reliability justification

- official railway terminology

## B. Google OR-Tools

This is directly relevant to your scheduling/optimization engine.

Google OR-Tools — Optimization

OR-Tools — Constraint Optimization

OR-Tools — Scheduling Overview

Use it for:

- constraint programming

- scheduling

- block optimization

- conflict resolution

- time windows

Google explicitly describes constraint programming as suitable for finding feasible schedules under complex constraints, and provides CP-SAT for such problems. (Google for Developers)

## C. OR-Tools Job Shop Scheduling

This is particularly useful for understanding how to model:

- tasks

- durations

- start/end times

- precedence

- non-overlapping resources

OR-Tools Job Shop Scheduling

This concept maps surprisingly well to your block-planning problem.

## D. PostGIS

PostGIS Documentation

Use it for:

- railway network geometry

- asset locations

- kilometer mapping

- spatial queries

- track sections

- alternative routes

PostGIS supports spatial objects and spatial indexes inside PostgreSQL, which is exactly why it makes sense for your asset/network layer. (PostGIS)

## E. React

React Official Documentation

Use it for:

- dashboard

- role-based UI

- network map

- asset pages

- block planner

## F. FastAPI

FastAPI Documentation

Use it for:

- backend API

- ML endpoints

- scheduling endpoints

- asset APIs

- authentication

- WebSockets

## G. XGBoost

XGBoost Documentation

Use it for:

- asset health prediction

- maintenance risk

- classification/regression

# 30. HOW I WOULD CITE YOUR OWN FIELD RESEARCH

This is important.

Don't make it look like everything came from the internet.

Your research should have two evidence categories:

### Primary research

Field interviews / railway personnel

Use this for:

- departmental workflows

- asset information requirements

- maintenance processes

- block practices

- system names

- operational constraints

- practical realities

### Secondary research

Official RDSO / Indian Railways documentation + technical documentation

Use this for:

- technical standards

- maintenance concepts

- SCADA/OHE

- optimization methodology

- software architecture

That gives your project much more credibility.

# 31. THE FINAL ARCHITECTURE I WOULD PUT IN YOUR PPT

If you only get one architecture slide, use this:

RAILWAY DATA SOURCES

│

┌───────────────────┼───────────────────┐

↓                   ↓                   ↓

ASSET / TRACK        OHE / SCADA        TRAIN / BLOCK

DATA                 DATA                DATA

└───────────────────┼───────────────────┘

↓

DATA FUSION LAYER

↓

┌─────────────┴─────────────┐

↓                           ↓

AI / ML ENGINE              RULE ENGINE

│                           │

Asset Risk                   Engineering

Maintenance                  Constraints

Duration                     Safety Rules

Impact                       Block Rules

└─────────────┬─────────────┘

↓

OPTIMIZATION ENGINE

OR-TOOLS

↓

CONFLICT-FREE WINDOWS

↓

TRAIN IMPACT ANALYSIS

↓

AI RECOMMENDATION

↓

AUTHORIZED CONTROLLER

↙          ↘

APPROVE       MODIFY

↘          ↙

FINAL PLAN

↓

EXECUTION

↓

FEEDBACK LOOP

# 32. THE FINAL SYSTEM PHILOSOPHY

Your project is not:

"An AI that predicts railway failures."

It is:

### An intelligent decision-support platform that connects railway asset health with maintenance planning and operational block optimization.

The three major technologies are therefore:

### AI/ML

What will need attention?

### Optimization

When should we do it?

### Web platform

Who needs to know, decide and act?

And the final differentiator is:

### Human-in-the-loop railway control

AI recommends → optimization validates → authorized personnel decide.

That is the architecture I'd build the entire SIH project around.